## Slide 1
Turlock Management Zone Pilot Study
Steering Committee Meeting
Turlock Irrigation District
November 12, 2019

## Slide 2: Meeting Agenda
Introductions
Nitrate Control Program Update
Draft Preliminary Management Zone Proposal
Early Action Plan
Other Business
Discussion of Next Steps

## Slide 3: Nitrate Control Program Update

## Slide 4: State Water Board Action
State Water Board Approved the Basin Plan Amendment on October 16, 2019
  Establishes a Salt and Nitrate Control Program into the Central Valley Basin Plans
State Water Board Resolution
  Directs Central Valley Water Board to adopt targeted revisions to the Nitrate Control Program within one year of effective date
  Directive to revise the Nitrate Control Program does not change the Notice to Comply dates for priority groundwater basins/subbasins

## Slide 5: Nitrate Control Program Implementation
Office of Administrative Law approval is the final step before the Nitrate Control Program becomes effective
  Anticipated that effective date will be in February 2020
Notices to comply with Nitrate Control Program for Priority 1 groundwater subbasins anticipated in March 2020
Assuming an April 1 effective date:
  Formal submittal of a Preliminary Management Zone Proposal with Early Action Plan is due within 270 days or about December 26, 2020
  Early Action Plan must begin implementation 60 days later unless the Central Valley Water Board objects – or about February 24, 2021

## Slide 6: State Water Board Directed Revisions - Overview
Modified Program Goals
  Convert program goal of balanced nitrate loading to an interim goal
  Add new final program goal of ceasing causing or contributing to exceedances of the nitrate water quality objective in the receiving water
Management Zone Boundaries
  Include process for Board to modify a Management Zone’s boundaries if the proposed boundary inappropriately excludes areas with nitrate > 10 mg/L
Management Zone Implementation Plans – Include proposals for
  Enforceable/quantifiable interim deadlines that focus on reducing nitrate in ongoing discharges;
  Proposed final compliance date for ongoing discharges of nitrate to cease causing or contributing to exceedances of the water quality objective

## Slide 7: State Water Board Directed Revisions - Overview
Exceptions Policy Revision
  Require that all nitrate discharges cease causing or contributing to exceedances of the receiving water objective within a term that is as short as practicable for each discharger or category of dischargers participating in the Management Zone but in no case is longer than 35 years
  Set a maximum of 50 years as a goal for restoring basins to achieve nitrate water quality objectives throughout the basin. The Board may recognize, however, that some basins may require more than 50 years to achieve restoration or may qualify for de-designation of beneficial uses through the water quality control plan amendment process
  Remove option for Management Zones to use a volume-weighted average to allocate assimilative capacity as an alternative compliance pathway
  Modify how Offsets Policy may be implemented with regards to nitrate

## Slide 8: Draft Preliminary management Zone Proposal

## Slide 9: Outline for Preliminary Management Zone Proposal

## Slide 10: Outline for Preliminary Management Zone Proposal

## Slide 11: Section 1. Background and purpose - Highlights
Defines the Management Zone Boundary and includes statement regarding consistency with regulatory requirements
  Defined portion of a large groundwater basin/subbasin
  Encompasses groundwater potentially impacted by Management Zone participants
  Voluntarily proposed by permitted dischargers
  Figure 1-2 – lists the requirements for a Preliminary Management Zone Proposal and where that information is found in the document
  Placeholder for description of Management Zone Organization – at time of proposal submittal
  Initial list of permitted dischargers participating in the Management Zone

## Slide 12: Section 3. Initial Groundwater Assessment - Updates
Comment on Assessment Methodology
  Methodology to assess existing nitrate concentrations has the potential to significantly underestimate current nitrate concentrations in wells, especially those which have more recently begun to exceed the nitrate MCL
  As a result, potential exists for residences to be omitted from outreach efforts to ensure they have access to safe drinking water

## Slide 13
Added new Figure 3-9 - Groundwater Quality Trends for Nitrate in the Upper Zone of Groundwater Underlying the Proposed Management Zone
Section 3. Initial Groundwater Assessment - Updates

## Slide 14: Section 3. Initial Groundwater Assessment - Updates
Added new Figure 3-10 - Maximum Post-2000 Nitrate in the Upper Zone with Ambient Groundwater Underlying the Proposed Management Zone

## Slide 15
Section 4.1 – Permitted Discharger Participation
  Identifies permitted dischargers within the proposed Management Zone
  Describes outreach to permitted dischargers to give them opportunity to participate
    Note included at beginning of Section 4.1.2 that some of the described outreach activities have yet to occur
Section 4.2 - Non-Discharger/Local Stakeholder Participation
  Table 4-3 – Key entities targeted for Management Zone Outreach
    Includes entities currently participating
    Denotes “TBD” where no participation is yet occurring – area for targeted outreach
  Table 4-4 – Entities/Stakeholders on the Management Zone Mailing List
Section 4. Management Zone Participants - Highlights

## Slide 16
Figure 4-1 identifies locations of permitted dischargers (associated with Table 4-1 information)
Permitted Dairies, Confined Bovine Feeding Operations and Poultry Facilities shown with symbols – Attachment D will be a list of specific facilities participating in the Management Zone
Section 4. Management Zone Participants - Highlights

## Slide 17
Section 5.1 – General Orders
  Irrigated Lands Regulatory Program – Summary included
  Dairy Program – Summary included
  Confined Bovine Feeding Operations – not included at this time
  Poultry Program – Not included at this time
Section 5.2 – Individual Permitted Dischargers
  Subsections to provide information for individual dischargers – none included at this time
Section 5. Nitrate Management - Highlights

## Slide 18
Full Early Action Plan is incorporated into the Proposal as Attachment H
Purpose of Section 6 is to provide a high level summary of the Early Action Plan content:
  Development Approach
    Identification of nitrate-impacted areas
    Community outreach
  Key Early Action Plan Elements – Bulleted summary of Early Action Plan components
  Schedule for Implementation – Table 6-1 from Early Action Plan
  Early Action Plan Implementation Period
Section 6. Early Action Plan Development - Highlights

## Slide 19
Identification of Additional Participants
  Also addresses withdrawal of any participants
Non-Discharger Participation
Boundary Refinement
Groundwater Assessment Updates
Management Zone Governance and Funding (Placeholder)
  Description of existing governance/funding at time of submittal of preliminary proposal including funding mechanism for Early Action Plan
  Discussion of activities/timeline to establish governance/funding for final proposal
Submittal of Deliverables – Schedule to submit Final Management Zone Proposal and Management Zone Implementation Plan
Section 7. Plan to Finalize Management Zone Proposal - Highlights

## Slide 20: Preliminary Management Zone Proposal – Next Steps
Please provide any comments by November 25; Focus on the following:
  Proposal Sections 1, 4, 5, and 7
    Sections 2 & 3 have already been through a comment/revision process
    Section 6 – Excerpted from Early Action Plan (Attachment H)
Team is preparing templates (guidance) for other Management Zones based on knowledge gained from the two Management Zone Pilot Study projects, e.g.,
  Management Zone Boundary Delineation
  Characterization of Proposed Management Zone
  Groundwater Quality Analysis to Identify Potentially Impacted Areas
  Early Action Plan Development Approach
  Identifying other Permitted Dischargers
  Regulatory Requirements

## Slide 21: Early Action Plan

## Slide 22: Revised Draft Early Action Plan – Status
Revised Draft based on comments received on July draft
Response to comment summaries provided for both Pilot Study areas for consideration of issues that cross-apply
Revised Draft is the final deliverable under the Management Zone Pilot Study Grant Project – The Early Action Plan can continue to be refined during development of a formal Preliminary Management Zone Proposal

## Slide 23: Revised Draft Early Action Plan – Highlighted Comments
Concerns with siting & operation of water filling stations
  Updated language regarding requirements for filling stations, e.g., coordination with property/land owners, operational considerations (e.g., time, noise, lighting), compensation for water use
Draft emphasizes English and Spanish, but what about other potential language support?
  Modified to state: Except for public notices which will always be in English and Spanish, Management Zone will determine need for other language support through community outreach process
How does the Early Action Plan address changes in residents over time?
  Mechanism for additional targeted outreach to account for potential changes in who occupies properties over time

## Slide 24: Revised Draft Early Action Plan – Highlighted Comments
What should be the minimum volume/household delivered under the Bottled Water Program?
  July draft – 50 gallons/month/household of 4
  Comments (based primarily on World Health Organization recommendations)
    Minimum of 2 liters/person/day (~63 gallons/month/household of 4)
    Range of 5.5 – 9 liters/person/day ( ~175 to 285 gallons/month/household)
  Revised Early Action Plan has a placeholder for additional discussion of an appropriate target by Management Zone participants
  Continues to include provision that after three months, each household will be contacted to verify they have adequate supply

## Slide 25: Final Agenda Items
  Other Business
  Discussion of Next Steps

## Slide 26: Next Steps - Considerations
Pilot Study is nearing completion. Remaining items:
  Will provide revised Preliminary Management Zone Proposal based on comments received
  Prepare response to November 25 comments
  Complete templates (guidance) documents based on both Pilot Study projects; deliverables to the CV-SALTS Executive Committee
  Hand-off final versions of the draft Preliminary Management Zone Proposal and Early Action Plan for continued work during formal process to respond to the Notice to Comply
Establish process to move forward given anticipated Notice to Comply by April 1, 2020

## Slide 27
Adjournment